## ****Sprint Retrospective****

**What Went Well**

* 1. **Understanding of Work:** Having a clear scope and requirements allowed for efficient planning and focused test coverage.
  2. **Efficient Test Strategy Implementation:** validation of every use case was made possible by a simplified test methodology.
  3. **Working With Jira:** Software worked as expected through out the testing process

**Areas for Improvement**

* 1. **Better Estimation of Time:** Some complex scenarios, like access controls and data relationships, took longer than expected, impacting time management.
  2. **Test Techniques:** Boundary testing and negative testing strategies could be better integrated into the test plan for improved thoroughness.
  3. **Time Management:** Some phases ran longer than scheduled, requiring last-minute adjustments to meet deadlines.

**Next Sprint Objectives**

* 1. **Additional Tests to Execute:** Further edge case tests, particularly around data security and uniqueness validation.
  2. **Update Story Points and Velocity Estimates:** Adjust estimates based on insights from this Sprint to enhance future planning accuracy.
  3. **Time management:** conclude every task as allocated time schedule